WESTERN PACIFIC UNIVERSITY

CMN224 / CMP224 Software Engineering — Week 3

# Independent Class Session — 2 Hours, No Lecturer Present

Software Process Models — read, then complete Lab 3 in the room

| Item | Details |
| --- | --- |
| Why this exists | Mr Hombiku cannot attend in person this week. This pack replaces the live lecture — the class runs it, in order, using the clock times printed below. |
| Linked to | Week 3 — Software Process Models (ULO2, ULO3) |
| Before you start | Appoint one Session Leader / Timekeeper. Have your Task 2 client scenario and your Week 2 elicitation notes in front of you. |
| Shape of today | First 25 minutes: read and self-test. Remaining 85 minutes: complete Lab 3 for your own client. Lab 3 is FINISHED IN THIS ROOM today, not at home. |
| What you leave with | A completed Lab 3 worksheet and a submitted exit ticket. See Part 3. |

## The Session Leader's job

- Keep the class on the clock — call time at the end of each block, out loud.

- Read each part's instructions aloud before it starts, so nobody has to guess.

- At the Lab 3 checkpoints, call the peer-check pauses. They are short and they are the substitute for Mr Hombiku circulating the room.

- At the end, collect the exit tickets (photo or Moodle upload) as today's attendance and participation evidence.

## Today's clock

| Clock | Part | What you are doing |
| --- | --- | --- |
| 0:00–0:25 | Part 1 — Read + retrieval check | Individually read the theory, then answer 8 questions and pair-check. |
| 0:25–1:50 | Part 2 — Lab 3 (A, B, C, D) | Apply it to YOUR Task 2 client. Four timed sections with peer checks. |
| 1:50–2:00 | Part 3 — Exit ticket + submission | Five questions, then save, upload and commit. |

## Where we left off

### Week 1 — why software engineering exists

The four process activities every software process contains: specification, development, validation, evolution.

The four quality attributes of good software: maintainability, dependability & security, efficiency, acceptability. You each diagnosed a real software failure in Lab 1 and wrote a 5R reflection.

### Week 2 — requirements engineering

- Distinguishing business, user and system requirements using one client example.

- Classifying functional requirements, non-functional requirements, constraints and business rules.

- Eliciting requirements through interviews, workshops, document analysis and prototyping — with PNGsensitive elicitation behaviour.

- Writing atomic, unambiguous, measurable, testable “shall” statements with a MoSCoW priority.

- Validating requirements by playing them back to a role-played client.

- Starting your Task 5 Git portfolio and selecting your Task 2 client: Kina Ridge Primary School or Waghi Valley Produce Cooperative.

### Today's question

“You already know the work a software team must do. Today you decide when to do it, when to show the client, and which promise about scope, time or cost you can honestly keep.”

### By the end of today you should be able to

- Describe waterfall, incremental development and reuse-oriented development, plus Scrum, Kanban and Extreme Programming.

- Explain the four Agile values accurately, without the “agile means no plan” myth.

- Apply six lifecycle-selection questions to a specific PNG client scenario.

- Justify a lifecycle choice — including one factor that argues against it and how you would manage that.

- Plan three increments where Increment 1 is genuinely usable on the day it is delivered.

- Explain the scope–time–cost dependency triangle, and why quality is never the hidden variable.

## Part 1 — Read, then test yourself (25 minutes, 0:00–0:25)

Read this individually (17 min), then answer the 8-item retrieval check alone (5 min), then pair-check with the person next to you (3 min). Do not look at the answer key in Part 4 until the pair-check.

### The problem: same four activities, very different order

A process model is the deliberate choice of when the client sees progress, when you discover you were wrong, and what you can honestly promise about time and cost.

- Do everything once, in sequence: specify everything → design everything → build everything → test everything → deliver once, at the end.

- Do a little of everything, repeatedly: specify a slice → build it → test it → show the client → learn → repeat. Working software every few weeks.

Neither is “the modern one.” The right answer depends on the project — that is today's real lesson.

### Waterfall (plan-driven)

Requirements definition → system & software design → implementation & unit testing → integration & system testing → operation & maintenance. Each phase is signed off before the next begins; the client typically sees working software only at the end.

Suits stable, regulated, contracted or safety-critical work where requirements are unlikely to change and formal sign-off is required. Core weakness: errors and misunderstandings surface late, when they are most expensive to fix.

### Incremental development (plan-driven)

Specify → design → build → test → deliver — one slice at a time. Increment 1 must be independently usable: something the client could put to work the day it is delivered. The order of increments is driven by value (what matters most) or risk (what is most dangerous to get wrong) — not just convenience.

### Reuse-oriented development (plan-driven)

Most real systems are assembled, not built from scratch: requirements specification (stated loosely enough to allow alternatives) → component discovery & evaluation (libraries, frameworks, SaaS, open source) → requirement adaptation → composition → testing at the integration seams.

Reuse is not copy-paste. Check licence, offline behaviour and maintainability, and test the seams where components meet.

### The four Agile values

Individuals and interactions over processes and tools. Working software over comprehensive documentation. Customer collaboration over contract negotiation. Responding to change over following a plan.

The Manifesto's own small print: “while there is value in the items on the right, we value the items on the left more.” Agile teams still plan, document and can work under contract — at the level that supports delivery and maintenance.

### Scrum

Product backlog (everything wanted, prioritised by the Product Owner) → sprint planning → the sprint (a fixedlength build, e.g. two weeks) → sprint review (demo to stakeholders) → retrospective (the team improves its own process) → back to the backlog.

What is fixed: the sprint end date. What flexes: what fits inside it — unfinished or lower-priority work moves to the next sprint or is renegotiated. The date does not move.

### Kanban and Extreme Programming (XP)

Kanban visualises and limits work in progress: To do → In progress (capped, e.g. max 2) → Testing → Done. No fixed sprints — continuous flow; a new task starts only when a slot frees up. Its value comes from visualised flow, an explicit WIP limit, and finishing before starting more.

XP is disciplined engineering, not informal hacking: test-first development, pair programming, continuous integration, refactoring, small frequent releases. This unit returns to these practices in Weeks 4, 11 and 12.

### Plan-driven vs agile — an honest comparison

| Dimension | Plan-driven | Agile |
| --- | --- | --- |
| Requirements | Fixed and signed off early | Expected to evolve; re-prioritised each cycle |
| Client involvement | Mainly at milestones / sign-off | Continuous, every cycle |
| Delivery | One release at the end | Working software every few weeks |
| Documentation | Extensive, formal | “Just enough” to support delivery and maintenance |
| Cost of late change | High — needs formal change control | Designed to be cheaper — change is expected |

### Six questions that pick the model for you

These six are the backbone of Lab 3 Part A, which you start in 25 minutes. Read them properly now.

- How well understood are the requirements? Stable → plan-driven. Fuzzy → iterate.

- Can the client engage continuously? Weekly-available → agile is realistic. Rarely available → plan review points instead.

- What does the contract or funding demand? Fixed grant or milestones → formal reporting and sign-off.

- How big is the team, and where is it? Small, distributed → keep the internal cycle simple.

- What is the cost of failure? High (e.g. wrong patient data) → strong verification, audit trail, controlled rollout.

- How fast must value appear? Client needs something usable soon → deliver a pilot/usable slice early.

### PNG reality check

- Client availability is the binding constraint — textbook agile assumes an on-site customer; a head teacher or co-op manager has a day job. Plan fortnightly (not daily) review points and hold them.

- Distance and travel change the cycle — if the site is two hours away, you cannot demo daily. Batch feedback into deliberate visits; use photos, SMS and phone check-ins between them.

- Connectivity shapes the practices, not the values — daily CI on a hosted runner may be impossible. Run tests locally, commit offline, integrate when you have signal.

### The dependency triangle (scope – time – cost – quality)

Waterfall tends to hold scope fixed: you promise the whole system, so if it takes longer or costs more, that is where the pressure goes. Scrum holds time fixed (the sprint date never moves) and lets scope flex. Whatever a model holds fixed, name what may flex — and quality is never the hidden sacrifice. If a client demands full scope, on time and on budget, something else pays: usually testing or people.

### The AI-era note

AI assistance compresses construction — building an increment, producing a throwaway prototype, drafting tests and documentation alongside the code all get faster. That does not remove the lifecycle question: shorter, more frequent cycles increase the importance of specification, verification and integration discipline.

### Retrieval check — answer alone (5 min), then pair-check (3 min)

| # | Prompt |
| --- | --- |
| 1 | Name the four fundamental activities in every software process. |
| 2 | A system loses confirmed payments after a power cut. Which Week 1 quality attribute is most clearly violated? |
| 3 | “The system shall issue a receipt for every recorded payment” is what requirement type? |
| 4 | “The system shall work for a full buying day without internet” is best classified as what? |
| 5 | What does requirements validation ask? |
| 6 | Name one Week 2 fact that determines whether continuous agile collaboration is realistic. |
| 7 | What is the difference between Git and GitHub? |
| 8 | Why does MoSCoW prioritisation matter when time is fixed? |

Answer key: Part 4. If you scored below 6/8, read the comparison table and the six questions again before starting Lab 3 — those are the parts Lab 3 depends on.

## Part 2 — Lab 3: Lifecycle Selection & Increment Plan (85 minutes, 0:25–1:50)

Work individually, on the SAME client you chose for Task 2 — Kina Ridge Primary School or Waghi Valley Produce Cooperative. There is no single correct model; the marks in Task 2 and in the exam come from the quality of your justification.

| Item | Details |
| --- | --- |
| Where to write | Open CMN224_Week3_Lab3_Lifecycle_Selection_Increment_Plan.docx (Moodle → Week 3) and type into it. No laptop? Draft into the tables in this pack, then type it up before you submit. |
| Why it matters | Parts B and C of this worksheet become sections 2.3 and 2.4 of your Task 2 report (15%, due Week 8). Doing it properly now makes Week 8 much easier. |
| No lecturer today | Mr Hombiku would normally circulate and challenge your answers. The self-check and peer-check boxes below replace that. Do not skip them — they are where the learning is. |

### Lab 3 Part A — Apply the six selection questions (30 min, 0:25–0:55)

For each question, answer for YOUR client and say what it pushes you toward. Every answer must point at a fact in the client brief or your Week 2 notes — not a general opinion about the model.

| # | Selection question | Your answer for this client | Pushes toward… |
| --- | --- | --- | --- |
| 1 | How well understood are the requirements? | The basic requirements of the school are well understood because the schools need student registration, attendance tracking, fee management and reporting. However, there are some reporting requirements and administrative processes may become clearer after staff use the system. | It is pushed forward through incremental development because some of the requirements are known while others may yet to be known over time. |
| 2 | Can the client engage continuously? | The bursar and office staff are busy managing all the student records and the collections of fees during the school term. The school can provide feedback, but it is unlikely that they can participate in daily meetings. The school has WiFi most days, which allows communication, but availability may be limited by normal school operations. | A blended agile approach with scheduled review meetings rather than continuous daily client involvement. |
| 3 | What does the contract or funding demand? | The customer short does no longer mention a set government settlement, formal provide requirements, or strict regulatory reporting. However, due to the fact the college handles charge bills and economic information, the machine should provide correct reports and keep dependable information. | Incremental development with planned milestones and documentation to make sure responsibility and accurate monetary reporting. |
| 4 | How big is the team, and where is it? | The development group is probably to be small, inclusive of a pupil mission team. The device will especially be used at one school region, with a single workplace laptop supporting daily operations. | Incremental development due to the fact a small crew can supply and look at features in attainable degrees. |
| 5 | What is the cost of failure? | The price of failure is moderate to excessive because misplaced payment facts, incorrect balances, or lacking receipts could cause disputes among dad and mom and the college. Financial information has to consequently be accurate and secure. | A lifecycle that consists of strong trying out and validation earlier than release, favouring planned verification within an incremental approach. |
| 6 | How fast must value appear for this client? | The bursar wants "a proper system" because the school presently uses exercising books and Excel spreadsheets. Immediate enhancements in recording bills and monitoring balances would provide value and decrease manual paintings. | Incremental development, in which a usable fee-recording and stability-tracking device may be introduced early and more desirable later with extra features. |

#### SELF-CHECK at 0:55 — before you move on

- Point at the sentence in the brief that supports each answer. If you cannot find one, you have written an assumption — mark it as an assumption.

- Is your “Pushes toward…” column filled for all six? An answer with no direction is not finished.

- Do your six directions agree, or do they conflict? Conflict is normal and is exactly what Part B has to resolve.

### Lab 3 Part B — Choose and justify (17 min, 0:55–1:12)

Chosen lifecycle: ______________________________________________   (may be a blend — say so explicitly)

In 150–200 words, justify the choice using your Part A answers. Name at least one factor that argues AGAINST your choice, and say how you will manage it.

Chosen lifecycle: Blended Lifecycle: Incremental Development with Agile-style Review Meetings The most suitable lifecycle for Kina Ridge Primary School is a combined method using incremental development, supported by ordinary parent review conferences. The college's middle necessities are moderately well understood, as it already manages student statistics and fee payments using exercise books and Excel. However, some reporting needs and administrative procedures may become clearer as soon as the system is in use. This makes incremental shipping suitable because functionality may be advanced and advanced in levels. The patron can't realistically take part in continuous daily collaboration because the bursar and office workforce have ordinary college duties. Instead, feedback may be collected via scheduled review conferences at the end of each increment. The college also has intermittent electricity and internet connectivity, so an approach that allows testing and transport in smaller levels reduces challenge risk. Early shipping is important because the bursar wishes a higher way to document bills, track balances, and issue receipts. One thing that argues against this method is the consumer's restricted availability, which could slow decision-making and feedback. To control this, evaluation lessons could be deliberate, and remarks can be collected through smartphone calls, messages, or email between conferences. This method balances flexibility, risk management, and the practical realities of the school's surroundings.

Blends are professional, not a cop-out. “Incremental delivery internally, phase milestones reported to the board” is a legitimate and common answer in PNG work — provided you explain how the two fit together.

#### PEER-CHECK at 1:12 — swap with the person next to you, 3 minutes each way

- Ask them: “Which fact in YOUR scenario pushes you toward that model?” If they answer with a property of the model instead of a fact about the client, the justification is not finished.

- Ask: “What argues against it?” A justification with no counter-factor scores poorly — in Task 2 and in the exam.

- If they named a blend, ask which part is the internal development cycle and which part is what the client or board actually sees. A blend without named mechanisms is just a hedge.

### Lab 3 Part C — Plan three increments (30 min, 1:12–1:42)

Split your client's system into three increments. Increment 1 must be genuinely usable on its own — something the client could put to work the day you hand it over.

| Increment | What it delivers | Why THIS order (risk or value?) | Rough duration & why |
| --- | --- | --- | --- |
| 1 | Student registration, recording of rates and fees, instalment tracking, consistency calculation and printing of receipts. | Value-driven. These are day games in the middle of the school day. The bursar can immediately update the practice book and spreadsheet and start using the system from day one. | 2 weeks due to the fact only essential features desired for every day operation are covered |
| 2 | Searching for students, viewing payment history, record era, and person access for authorized staff. | Value and dependency driven. Reporting relies on fee records already kept. Safety controls are delivered after the operation of the basic device. | 2 weeks due to fact reports and additional testing and certification is required to gain the right of access for management. |
| 3 | Offline operation, backup of computerized data, synchronization upon return to the Internet, and more machine reliability features. | Risk-driven. Because the school sometimes experiences power failures and unreliable internet, so these features help reduce these operational risks and prevent data loss. | It could take almost 3 weeks because synchronization, backup, and recovery functions are more complex to develop and test. |

C4. Delivery-condition check — for each increment, note one PNG delivery condition that affects when or how you can deliver it (client travel, power, connectivity, harvest or school-term timing, committee approval cycles).

| Increment | Delivery condition |
| --- | --- |
| 1 | It should be brought to a period of college time when the workplace crew is available for training and checkout. |
| 2 | If key stakeholders (principals and bursars) are unavailable to approve report user access requirements, delivery may be behind schedule. |
| 3 | The testing of offline and synchronization tasks depends on the Internet availability and energy status on the faculty web page. |

#### SELF-CHECK at 1:42 — the three questions Mr Hombiku would ask

- “Could the client use Increment 1 on the day you deliver it?” If the honest answer is no, it is a technical milestone, not an increment. Rewrite it.

- “Is the order driven by value, by risk, or by a dependency?” Name which one. “It seemed logical” is not a reason.

- “What in PNG would actually delay this?” School terms, harvest and buying days, committee approval, travel to site, power and connectivity are all fair game.

### Lab 3 Part D — Reflect (8 min, 1:42–1:50)

D1. If the client suddenly demanded ALL three increments by the same original deadline, which corner of the dependency triangle would you push back on — and what exactly would you say to them? Write the actual sentence you would say.

I would push back on scope because when delivering all features within the same timeframe could reduce the quality and increase risk of the project. Actual sentence: "Using an authentic completion date, we can supply an exceptional and reliable system, but we cannot contain all 3 increments at that point. We advocate reducing scope and changing maximum critical capacity first and then incorporating completion functions in later releases."

D2. Which of your three increments is most likely to change after the client sees Increment 1? What does that tell you about how firmly to specify it now?

Increment 2 is most likely to be the cause of change after the client uses Increment 1. Once the bursar and office staff begin recording every payment, they may request different report formats, additional search options, or new security requirements. This tells us that Increment 2 cannot be specified too strictly at this degree. Requirements should be constantly flexible so that they can be refined based entirely on individual feedback from Increment 1. This reduces the danger of incremental capabilities that do not fully meet the actual wants of the consumer.

Reminder: quality is not the spare corner. A plan that protects scope, time and cost by quietly cutting testing is the failure mode this unit exists to prevent.

## Part 3 — Exit ticket and submission (10 minutes, 1:50–2:00)

### Exit ticket — answer individually

This is your attendance and participation evidence for today.

- In one sentence, what is the most important difference between plan-driven and agile delivery?

- Which scenario fact most strongly influenced your own lifecycle choice?

- What makes your Increment 1 usable rather than only a technical milestone?

- For your chosen model, what is held fixed and what may flex?

- What is your targeted revision action before Quiz 1?

Session Leader: collect these five answers from everyone — a photo or a shared doc is fine — before the class disperses.

### Submit Lab 3 before you leave the room

- Save as Lab3_<YourName>.docx.

- Upload to Moodle → Week 3 → Lab 3.

- Copy it into week03/ in your Git portfolio and commit: git add week03/ && git commit -m "Add Lab 3 lifecycle selection and increment plan"

- Check with git status and git log --oneline. A meaningful message — not “week 3 stuff” or “final.”

- Drafted on paper because you had no laptop? Type it up and submit within 24 hours, and say so on the exit ticket.

## Before Thursday

Lab 3 is done — you finished it in the room today. Only two things remain.

### 1. Quiz 1 Preparation Quiz (about 20 minutes, closed-book)

- 15 questions across Weeks 1–3. Self-mark with the key on the sheet (also on Moodle with instant feedback).

- 12–15 correct: you're ready — skim today's comparison table once more.

- 8–11 correct: re-read the weakest week's slides, then retake.

- Below 8: work through the Sommerville chapters 1–3 slides and bring questions to Thursday.

- Quiz 1 itself (graded) covers Weeks 1–3 and counts toward your combined quiz mark — best three of four quizzes.

### 2. Come to Thursday's session ready

- Mr Hombiku is back on Thursday and begins Week 4: verification and validation, and unit testing.

- Bring your completed Lab 3 and your quiz-prep score — Thursday opens by clearing up whatever the quiz showed was weak.

## Part 4 — Answer key and worked example

Use the answer key at the pair-check in Part 1. Use the worked example during Lab 3 only if you are stuck — attempt Part A yourself first.

### Retrieval check answer key

| # | Answer | Why |
| --- | --- | --- |
| 1 | Specification, development, validation, evolution | The four activities present in every software process. |
| 2 | Dependability (reliability) | Losing a confirmed payment is a reliability/dependability failure. |
| 3 | Functional requirement | It states a behaviour the system performs. |
| 4 | A non-functional (offlineavailability) requirement, with a functional consequence | It states HOW WELL the system must behave under a condition. |
| 5 | Whether we specified the right system, as the client understands it | That is what validation checks, and it is done with the client. |
| 6 | Client availability | Distance, approval cycle or access to decision-makers all count. |
| 7 | Git is local version control; GitHub is optional remote hosting | Two different things students often conflate. |
| 8 | It identifies which scope must ship and which can move | That is what makes a fixed timebox or increment defensible. |

### Worked lifecycle-selection example

This is a DIFFERENT client from either Task 2 scenario. It shows the standard of reasoning expected — it is not an answer you can copy.

Scenario: a provincial health authority needs a patient-records system across six rural clinics. Internet is unreliable, the grant is fixed at 18 months, the budget is capped, and the client can meet monthly.

Recommended approach: a blended lifecycle — plan-driven milestones and formal reporting for the grant and authority, with incremental internal delivery and monthly clinic review. This meets governance needs without postponing all feedback until the end.

| Selection question | Scenario evidence | Direction |
| --- | --- | --- |
| Requirements understood? | Core records/reporting are known, but clinic workflow and local exceptions will emerge. | Needs planned requirements plus feedback from real use. |
| Continuous client engagement? | No — the authority can meet monthly; clinic staff are distributed. | Pure textbook Scrum is not credible; schedule deliberate review points. |
| Contract / funding? | Fixed grant, capped budget, 18-month reporting milestones. | External plan, milestones, documentation and sign-off are required. |
| Team size / location? | Small implementation team serving six remote sites. | Keep the internal cycle simple; pilot before scaling travel-heavy work. |
| Cost of failure? | High — wrong or missing patient information can cause harm. | Strong verification, audit trail, backups, controlled rollout. |
| Speed to value? | Clinics need useful local records before all six sites are connected. | Deliver usable offline capability early in a pilot increment. |

| Increment | Usable delivery | Why this order | Delivery condition |
| --- | --- | --- | --- |
| 1 | Offline patient registration, visit summary and local backup at one pilot clinic. | Tests the highest operational and data-loss risks while giving one clinic immediate value. | Pilot access, power plan, staff training date. |
| 2 | Referral/synchronisation workflow and rollout to two more clinics. | Integration risk is addressed before national-style reporting and full scale. | Planned site visit; safe transfer when connectivity is available. |
| 3 | Authority reporting, remaining clinic rollout and operational handover. | Reporting is built on validated field data and a proven deployment routine. | Grant milestone, authority sign-off, travel schedule. |

Notice what makes this strong: every direction is tied to a stated fact, the recommendation names a counterfactor (monthly-only client access) and manages it with scheduled review points, and Increment 1 is usable at one clinic on day one rather than being an internal milestone.

Prepared as a self-run substitute for live facilitation — content adapted from the Week 3 lecture deck, Lab 3 worksheet, Learning Resources and Quiz 1 Preparation Quiz already on file for CMN224/CMP224.